## Slide 1
Enabling the future

## Slide 2: About us
Hamzah Malik Project Manager/Designer
Sharmistha Dutt Deputy Project Manager/Designer
Devina Thakker Designer/Systems Analyst
Anthony Gibson Systems Analyst/Tester
Alice Onyshchenko Programmer/Tester
Martin Ivanov Tester/Programmer

## Slide 3: The project : bapers
BIPL : Mr Lancaster
Functionality:
Add + edit jobs
Reports
Payment
Discounts
Administration
Programming Languages:
Front-end
Back-end

## Slide 4: Working together and contributions
Use of Moodle, WhatsApp, OneDrive, Discord, and Team meetings
Hamzah Malik Requirements Specification, Implementation Report
Anthony Gibson Requirements Specification, Implementation Report
Sharmistha Dutt System Design, Presentation
Devina Thakker System Design, Implementation Report
Mariia Onyshchenko System Design, Implementation
Martin Ivanov Implementation

## Slide 5: Problems and solutions
Team member contribution
Design class diagram submission
No support for learning a new language
Implementing alerts within the system
Working with people who have different styles
Dependency of actors

## Slide 6: lessons learnt organisational, technical, project management
Everyone should work on each part together
Communication = More effective work
Using OneDrive and GitHub improved organisation
Widely-supported language should have been chosen
Reaction to criticism and technical abilities
Getting people to come in for meetings

## Slide 7: Most successful & challenging parts
Success:
Use case diagram and specifications
Challenges:
Design class diagram
Database structure

## Slide 8: conclusion
Module gave invaluable experience of a real-life scenario
Insight on problems that occur in projects
Improved time management
How to work as a team

## Slide 9: Thank you for listening!
If you have any questions, feel free to ask